Examination: VIII Sem. B.Tech (Mining Engineering)			Session: 2021-22

Semester: Monsoon Semester						Max. Marks: 100

Subject: Mine Systems Engineering					Time: 3 Hrs.

Section 1 (Attempt any 2 Questions OUT OF 3) Total Marks 40

Q1. This is a Project Network with Probabilistic Time Estimates (PERT). Assume a Beta distribution for this network.  The numbers given in the activity are in the same order. 			(20 Marks)

a = optimistic estimate

m = most likely time estimate

b = pessimistic time estimate

Calculate the following based on the graph above:

- What is the Mean (expected time) and Variance of each activity from 1 to 11

- What is the Activity (from 1 to 11) Early, Late Times, and Slack

- Total Project Variance

- Determine probability that project is completed within 30 weeks ( Z score of 1.91 corresponds to a probability of 0.9719)

Q2. ABC analysis is an inventory categorization method which consists in dividing items into three categories (A, B, C): 									(20 Marks)

  - A being the most valuable items,

  - C being the least valuable ones.

Calculate the following based on the data given above:

- Calculate the total spending per year for each item and total spending of the inventory

- Percentage usage of item in total usage (Usage % of item= usage of item/total usage)

- Sort the items by usage

- Classify the items in Class A, B and C based on the data given

Q3.  Using the following undirected graph, apply Prim’s and Kruskal's algorithm to find the minimum spanning tree. Show all the intermsdiate workings and graphs				(20 Marks)

- Find the minimum total cost and minimum spanning tree using Prim’s algorithm by starting at vertex “a”

- Find the minimum total cost and minimum spanning tree using Kruskal’s algorithm

- State this statement is TRUE or FALSE and why: Prim’s algorithm and Kruskal’s algorithm might produce different spanning trees, but they will always provide the same minimal cost

- What is a greedy algorithm?

SECTION 2	ALL COMPULSORY		..………………………………

Q4.  Assume you have a product with the following parameters:			(20 Marks)

Holding cost per  per unit

Order  per order

- What is the EOQ?

- What is the total cost for the inventory policy used?

- Assume that the demand was actually higher than estimated (i.e., 500 units instead of 360 units). What will be the actual annual total cost? By what percentage does annual cost increase

- If demand for an item is 3 units per day, and delivery lead-time is 15 days, what should we use for a re-order point?

Q5. Find dual of the following linear programing from primal conversion		(10 Marks)
MAX Z = x1 - x2 + 3x3
subject to
x1 + x2 + x3 <= 10
2x1 - x2 - x3 <= 2
2x1 - 2x2 - 3x3 <= 6
and x1,x2,x3 >= 0

Q6. A mine turns out two minerals A and B, each of which is processed to two machines X and Y. A requires two hours of X and 4 hours of Y; B requires 4 hours of X and 2 hours of Y. If x is the number of A and y is the number of B produced daily, write down two inequalities in x and y, noting that neither X nor Y can work more than 24 hours a day. Assuming that all minerals produced are sold, and A yields a profit of Rs. 60/unit and B yields a profit of Rs. 100/unit, find how much of each mineral should be produced daily for maximum profit.

Hint: Objective Function: F (x,y) = 60x + 100y   				(20 Marks).

- Write the equations for linear programing

- SOLVE Graphically by plotting the inequalities

- Show the feasible region in the graph and the vertices

- Find the optimal point that maximizes the objective function

Q7. Find the shortest path from node 1 to all other nodes using Dijkstra’s algorithm. (10 Marks).

Please write your answers in the format as shown below: path from 1 to 2 = (1, 2) path from 1 to 3 = (1, 3) etc… The numbers are in sequence of path traversed from Node 1 to Node ‘x’